# BridgeWork — End-of-Day (EOD) Reports

Project: BridgeWork (Home Services Platform)
Developer: EDC Development Team
Tech Stack: Next.js 14 (Frontend), Node.js/Express (Backend), Supabase (Database/Auth/Storage), Redux Toolkit, Tailwind CSS, Socket.IO

────────────────────────────────────────────────────────────

## EOD Report — February 5, 2026 (Wednesday)

Focus Area: Frontend — Project Setup & Initial UI/UX

### Completed Tasks

• Project initialization — Set up Next.js 14 app with Tailwind CSS, Redux Toolkit, and project folder structure

• 50% UI/UX design — Built the first half of all frontend pages including: - Homepage (`/`) with hero banner, service categories, and promotional sections
- Services listing page (`/services`)
- About page (`/about`)
- Careers page (`/careers`)
- Help page (`/help`)
- Terms & Privacy pages (`/terms`, `/privacy`, `/jiffy-terms`, `/spending-account-terms`)

• Netlify deployment config — Added netlify.toml at repository root for deployment

• Build fix — Configured frontend to build without backend environment variables (graceful fallback)

### Commits

| Hash | Description |
| --- | --- |
| `cbcaf44` | Initial commit |
| `c22eae9` | 50% UI/UX design |
| `575eebb` | Add netlify.toml at repository root for deployment |
| `4c586a8` | Fix: Allow frontend build without backend environment variables |

### Blockers

• None

### Next Steps

• Continue building remaining frontend pages (dashboard, login, signup, service detail)

────────────────────────────────────────────────────────────

## EOD Report — February 6, 2026 (Thursday)

Focus Area: Frontend — Continued UI/UX Development

### Completed Tasks

• Continued UI page development — Extended the frontend with additional pages and components: - Login page (`/login`)
- Signup page (`/signup`)
- Forgot Password page (`/forgot-password`)
- Dashboard page (`/dashboard`)
- Service detail page (`/services/[id]`)
- Credits page (`/credits`)
- Insurance Perks page (`/insurance`)
- Schedule & Save page (`/schedule-save`)
- Homeowner Protection page (`/homeowner-protection`)

• Component library — Built shared components (Navbar, Footer, layout wrappers)

• Responsive design — Ensured all pages are mobile-friendly with Tailwind CSS

### Commits

• Work continued on the same branch; incremental progress committed locally

### Blockers

• None

### Next Steps

• Add branding (logo), fix image assets, and push to 80% completion

────────────────────────────────────────────────────────────

## EOD Report — February 9, 2026 (Sunday)

Focus Area: Frontend — Branding, Logo, & 80% Completion

### Completed Tasks

• 80% UI/UX completion — Reached 80% frontend completion with logo branding applied across all pages

• Logo integration — Added BridgeWork logo to Navbar and all relevant sections

• Image fixes — Resolved broken image issues on Netlify deployment (asset paths, remote image domains)

• Logo sizing — Fine-tuned logo dimensions for consistent appearance

• Dynamic service pages — Added automated specific service page generation based on parent category (/services/[id])

### Commits

| Hash | Description |
| --- | --- |
| `45ce939` | Web 80% with logo branding |
| `d588d6c` | Fix logo not appearing problem |
| `2117781` | Fix broken image issue on Netlify |
| `0dc54d2` | Change size logo |
| `9920784` | Add automated specific service page based on parent |

### Blockers

• None

### Next Steps

• Complete remaining pages (pro-facing pages, profile edit, become-pro)

• Begin backend integration planning

────────────────────────────────────────────────────────────

## EOD Report — February 11, 2026 (Tuesday)

Focus Area: Frontend Completion + Backend Integration Start

### Completed Tasks

#### Frontend (100% Pages Complete)

• All remaining pages built — Completed the final set of frontend pages: - Become a Pro page (`/become-pro`)
- Pro Login page (`/pro-login`)
- Pro Dashboard page (`/pro-dashboard`)
- Pro Profile page (`/pro-profile/[id]`)
- Profile Edit page (`/profile/edit`)
- My Jobs page (`/my-jobs`)
- Messages page (`/messages` + `/messages/[bookingId]`)

• Sign up & Login integration — Connected frontend auth forms to Supabase Auth via backend API

• Broken link fixes — Fixed all navigation links across the app

• Data injection fixes — Resolved issues with data fetching and state injection

#### Backend Deployment Prep

• Deployment preparation — Configured backend for production (environment variables, start scripts)

• Trust proxy & CORS — Fixed Express trust proxy setting and added CORS configuration for production deployment

• Netlify CORS — Added Netlify production URL to backend CORS allowed origins

### Commits

| Hash | Description |
| --- | --- |
| `c7732a2` | Finish added all the page |
| `8705fd5` | Fix broken links and integrate sign up and login features and fix their injection data and fetch issues |
| `7f0b2f7` | Prepare backend for deployment |
| `a6271dd` | Fix trust proxy and CORS for production deployment |

### Blockers

• None

### Next Steps

• Fix RLS (Row Level Security) issues on Supabase

• Complete backend API integration for all features

────────────────────────────────────────────────────────────

## EOD Report — February 12, 2026 (Wednesday)

Focus Area: Backend Integration & Bug Fixes

### Completed Tasks

#### Critical Bug Fixes

• Supabase RLS infinite recursion — Fixed infinite recursion on profiles table RLS policies

• Auth provider fix — Rewrote AuthProvider to handle RLS errors gracefully; eliminated getSession() deadlock inside onAuthStateChange

• Backend controllers switched to supabaseAdmin — All controllers now use the service-role client to bypass RLS, preventing permission errors

• Middleware RLS fix — Fixed auth middleware that was being blocked by RLS policies

#### Backend API Integration

• Auth system rewrite — Switched to Supabase client-side login directly (removed broken server-side auth flow)

• Booking route validation — Fixed service_id to accept any string (not just UUID), made lat/lon optional

• Services route — Removed UUID validation on GET /:id so numeric IDs don't fail

• Database seeding — Seeded 11 categories, 26 services, and 3 promo codes into Supabase DB

#### Frontend Fixes

• Profile Edit page — Added /profile/edit page with full form functionality

• Service detail fallback — Fixed service detail page falling back to first DB service when mock numeric ID doesn't match

• Production URL update — Changed production URL naming for Netlify

### Commits

| Hash | Description |
| --- | --- |
| `aa1a4a3` | Add Netlify production URL to CORS allowed origins |
| `cbbbb0b` | Change URL Production name |
| `0c6a733` | Fix AuthProvider to handle RLS errors gracefully |
| `3201aa1` | Fix middleware blocked by RLS |
| `ca773ac` | Add Edit Page |

### Blockers

• None

### Next Steps

• Implement messaging features (real-time chat, unread badges)

• Add image upload to chat

────────────────────────────────────────────────────────────

## EOD Report — February 13, 2026 (Thursday)

Focus Area: Messaging Features, Image Upload, & Deployment Fixes

### Completed Tasks

#### Messaging System

• Messages page redesign — Redesigned /messages page to match split-panel UI design (conversation list + chat panel)

• Unread badge fix — Fixed persistent unread message notification badge (now clears after viewing)

• Real-time messaging — Socket.IO integration for live message delivery and typing indicators

#### Chat Image Upload Feature

• Backend: Upload endpoint — New POST /api/messages/:bookingId/upload with multer middleware (5MB limit, image-only filter)

• Backend: Supabase Storage — Images uploaded to attachments bucket with auto-creation

• Backend: sendMessage update — Accepts attachments array; image-only messages use 📷 Image placeholder

• Frontend: Camera button — File picker triggered by camera icon in chat input area

• Frontend: Image preview — Preview bar with thumbnail, filename, cancel button, and "Send Image" action

• Frontend: Chat bubble rendering — Image attachments displayed as clickable thumbnails in chat bubbles

• Applied to both /messages (split panel) and /messages/[bookingId] (standalone) pages

#### Bug Fixes

• Chat auto-scroll fix — Scoped auto-scroll to chat container only (prevented entire page from scrolling down)

• Netlify build fix — Wrapped /credits, /insurance, /schedule-save pages with next/dynamic ssr: false to fix ReferenceError: location is not defined during static generation

#### Pro Acceptance Flow

• Pro account setup — Created and tested pro account creation and job acceptance flow

• My Jobs page — Built /my-jobs page matching the provided design

### Commits

| Hash | Description |
| --- | --- |
| `c298340` | feat: Add image upload to chat + fix auto-scroll bug |
| `f948c27` | fix: Netlify build — wrap credits/insurance/schedule-save with dynamic ssr:false |

### Blockers

• Netlify build failure resolved (SSR location reference)

### Next Steps

• Push final changes and redeploy to Netlify

• Deploy backend to Render

• Production smoke testing (auth, booking, pro flow, messaging + image upload)

────────────────────────────────────────────────────────────

## EOD Report — February 14, 2026 (Friday)

Focus Area: Stripe Payments Phase 2A + 2B — Full Payment System, Stripe Connect, Admin Revenue

### Completed Tasks

#### Stripe Payment Integration (Phase 2A)

• Payment Intent flow — Implemented POST /api/payments/create-intent to create Stripe PaymentIntents for bookings

• Stripe webhook handler — Built POST /api/payments/webhook handling payment_intent.succeeded, payment_intent.payment_failed events

• Payment confirmation — Added POST /api/payments/confirm-payment as fallback for local dev (when webhooks don't fire)

• Checkout page — Built /checkout/[bookingId] with Stripe Elements (card input, pay button, error handling)

• Payment success page — Built /payment-success showing booking details and confirmation after payment

• Transaction history — Added GET /api/payments/transactions endpoint and wired to frontend

• Dashboard payment badges — Updated /dashboard to show "Paid" / "Pay Now" badges on bookings

#### Stripe Connect — Pro Payouts (Phase 2B)

• Connect onboarding — POST /api/payments/connect/onboard creates Express Connect accounts for pros and returns onboarding URL

• Connect status — GET /api/payments/connect/status checks if pro's Stripe account is fully onboarded

• Connect dashboard — GET /api/payments/connect/dashboard returns Stripe Express dashboard link

• Pro earnings — GET /api/payments/connect/earnings fetches pro's balance and recent payouts from Stripe

• Commission rate — GET /api/payments/connect/commission-rate returns platform commission (15%)

• Payment splitting — PaymentIntent creation auto-splits payment: 85% to pro via transfer_data.destination, 15% platform fee via application_fee_amount

• Pro dashboard earnings tab — Built earnings UI showing balance, recent payouts, and Stripe Connect status

#### Admin Revenue & Refunds

• Admin revenue endpoint — GET /api/payments/admin/revenue aggregates platform revenue from Stripe

• Admin refund endpoint — POST /api/payments/admin/refund processes refunds via Stripe and updates transaction/booking status

#### Bug Fixes

• AuthProvider rate limiting — Fixed 429 errors on /auth/me by exempting it from rate limiter and debouncing fetchProfile calls

• CORS dynamic origins — Updated CORS to accept dynamic localhost ports for development

### Commits

| Hash | Description |
| --- | --- |
| `45481e1` | feat: Phase 2A + 2B — Stripe payments, Connect, admin revenue, refunds |

### Blockers

• None

### Next Steps

• Redesign landing and auth pages

• Plan escrow payment system (hold funds until job confirmed)

────────────────────────────────────────────────────────────

## EOD Report — February 15–16, 2026 (Saturday–Sunday)

Focus Area: Landing Page Redesign & Auth Pages

### Completed Tasks

• Landing page redesign — Refreshed homepage hero, stats section, how-it-works, and promotional areas

• Auth pages redesign — Updated /login and /signup pages with improved UI/UX

• Navbar updates — Refined navigation component styling and responsiveness

### Commits

| Hash | Description |
| --- | --- |
| `0a51e00` | redesign landing and auth pages |

### Blockers

• None

### Next Steps

• Design and implement escrow payment system

────────────────────────────────────────────────────────────

## EOD Report — February 17, 2026 (Monday)

Focus Area: Escrow Payment System — Full Implementation

### Completed Tasks

#### Backend — Escrow Payment Engine

• Manual capture (escrow hold) — Rewrote createPaymentIntent to use capture_method: 'manual' so funds are authorized but not charged at booking time

• Pay-first flow — Users can now pay at pending status (immediately after booking), not just after pro accepts

• Webhook updates — Added handlers for payment_intent.amount_capturable_updated (hold confirmed) and payment_intent.canceled (hold released)

• Capture payment — New POST /api/payments/capture endpoint: user confirms job → Stripe captures held funds → booking marked completed

• Cancel hold — New POST /api/payments/cancel-hold endpoint: releases held funds back to user's card

• Dispute booking — New POST /api/payments/dispute endpoint: user disputes job → admins notified → booking marked disputed

#### Backend — Pro Proof of Work

• Submit proof — New POST /api/pros/jobs/:id/proof endpoint: pro uploads proof photos (URLs) and notes

• Get proof — New GET /api/pros/jobs/:id/proof endpoint: retrieves submitted proof for a booking

• Pro jobs queries updated — Now include transactions data so frontend can show payment status on job alerts

#### Database Migration

• `005_escrow_job_proof.sql` — New migration adding: - `job_proof` table (booking_id, pro_id, photos array, notes, timestamps)
- New booking columns: `payment_held_at`, `proof_submitted_at`, `user_confirmed_at`, `disputed_at`, `dispute_reason`, `dispute_resolved_at`, `dispute_resolution`, `refunded_at`
- New enum values: `held` (payment_status), `disputed` (booking_status)

• `clean_test_data.sql` — Updated clean script to include job_proof table

#### Frontend — Escrow UI

• Checkout page — Updated to allow payment at pending status; prevents double payment if already held

• Payment success page — Updated messaging: "Payment Authorized" with escrow explanation instead of "Payment Successful"

• Dashboard badges — Shows "Funds Held" (blue) for authorized payments, "Paid" (green) for captured, "Pay Now" for unpaid

• My Jobs page — Major update: - New escrow payment badges (Funds Held / Paid / Pay Now)
- "Proof Submitted" status label for `in_progress` bookings
- View Proof button → modal showing pro's proof photos and notes
- Confirm & Pay button → captures held funds, marks job completed
- Dispute button → modal with reason textarea, submits dispute to admin
- `disputed` status included in active jobs filter

• Pro Dashboard — Replaced "Bill Out" button with: - Submit Proof button → modal for entering photo URLs and notes
- Proof Sent badge shown after proof is submitted

• Frontend API methods — Added submitProof, getJobProof, capturePayment, cancelHold, disputeBooking; removed old completeJob

### Commits

| Hash | Description |
| --- | --- |
| `3ed793d` | feat: Escrow payment system — hold funds at booking, pro proof upload, user confirm/dispute, idempotent capture fix |

### Blockers

• None

### Next Steps

• Test full escrow flow end-to-end with Stripe test cards

• Deploy updated backend to Render and frontend to Netlify

────────────────────────────────────────────────────────────

## EOD Report — February 18, 2026 (Tuesday)

Focus Area: Escrow Bug Fix — Idempotent Payment Capture

### Completed Tasks

#### Critical Bug Fix — `capturePayment` Failure

• Root cause identified — When user clicked "Confirm & Pay", Stripe captured the funds successfully, but the backend returned a 500 error ("Failed to capture payment") due to three issues: 1. `supabaseAdmin.raw()` does not exist — The pro stats increment fallback used `supabaseAdmin.raw('completed_jobs + 1')` which is not a valid Supabase JS method. This threw an error inside a `.catch()` handler that propagated up
2. No error isolation after Stripe capture — All DB updates after Stripe capture were in the same try/catch, so any DB failure returned 500 even though the payment was already captured
3. No idempotency — Second click returned "No held payment found" because the webhook already updated the transaction to `succeeded`

• Fix applied: - Replaced `supabaseAdmin.raw()` with fetch-then-increment pattern (read current values, update with +1)
- Made all post-capture DB updates non-fatal — errors are logged but response still returns 200 success
- Added idempotency: if booking already `completed` → return success; if no `held` tx but `succeeded` tx exists → mark booking completed and return success

#### Git Push

• Staged, committed, and pushed all escrow changes to feature/phase2-payments-stripe-connect branch

### Commits

| Hash | Description |
| --- | --- |
| `3ed793d` | feat: Escrow payment system — hold funds at booking, pro proof upload, user confirm/dispute, idempotent capture fix |

### Blockers

• None

### Next Steps

• Deploy updated backend to Render

• Deploy updated frontend to Netlify

• Production smoke testing of full escrow flow

• Consider auto-refund scheduler for bookings with no pro acceptance by scheduled date

────────────────────────────────────────────────────────────

## EOD Report — February 19, 2026 (Wednesday)

Focus Area: Email System — Confirmation Emails & Forgot Password

### Completed Tasks

#### Email System Overhaul

• Supabase built-in emails — Replaced Resend email service with Supabase's native email system (Resend free tier cannot send to arbitrary recipients without a custom domain)

• Email confirmation on signup — Reverted signup to supabase.auth.signUp() which triggers Supabase's built-in "Confirm your signup" email; users must confirm before logging in

• Forgot password via Supabase — Simplified forgotPassword controller to use only supabase.auth.resetPasswordForEmail() (removed Resend dependency and custom token flow)

• Branded email templates — Created BridgeWork-branded HTML templates for both "Confirm signup" and "Reset password" emails, configured in Supabase Dashboard

#### Frontend Updates

• Signup "Check Your Email" screen — After successful signup, users see a branded confirmation screen with their email address and instructions to check inbox

• Auth slice update — signUp thunk no longer auto-logs in; returns requiresConfirmation: true instead of establishing a session

• Reset password page — Handles Supabase recovery flow (hash fragment with type=recovery) and custom token flow

#### Backend Cleanup

• Removed Resend imports — Cleaned up authController.js to remove unused sendWelcomeEmail and sendPasswordResetEmail imports

• Anti-enumeration — Forgot password always returns success regardless of whether email exists in system

#### Supabase Dashboard Configuration

• Email Templates — Pasted branded HTML templates into Supabase Dashboard → Authentication → Email Templates (Confirm signup + Reset password)

• Redirect URLs — Configured http://localhost:3000/reset-password and production Netlify URL as allowed redirect URLs

### Files Changed

| File | Change |
| --- | --- |
| `backend/src/controllers/authController.js` | Reverted signup to `signUp()`, simplified `forgotPassword` to Supabase-only |
| `frontend/src/store/slices/authSlice.js` | `signUp` thunk no longer auto-logs in |
| `frontend/src/app/signup/page.js` | Added "Check Your Email" confirmation screen |
| `frontend/src/app/reset-password/page.js` | Handles both Supabase recovery and custom token flows |
| `database/supabase-email-templates/confirm-signup.html` | New branded template |
| `database/supabase-email-templates/reset-password.html` | New branded template |

### Commits

| Hash | Description |
| --- | --- |
| `8929c06` | fix: Email system — use Supabase built-in emails with branded templates, require email confirmation on signup, simplify forgot password flow |

### Blockers

• Resend SMTP — Cannot configure Resend as Supabase custom SMTP without a verified custom domain (future upgrade when client acquires domain)

### Next Steps

• Deploy updated backend to Render

• Deploy updated frontend to Netlify

• Production smoke testing of signup confirmation and password reset flows

• Consider acquiring a custom domain for improved email deliverability (emails from @bridgework.com instead of @mail.app.supabase.io)

────────────────────────────────────────────────────────────

End of EOD Reports