# BridgeWork — Weekly Summary Report

Project: BridgeWork (Home Services Platform) Period: February 5 – February 13, 2026 Developer: EDC Development Team Tech Stack: Next.js 14, Node.js/Express, Supabase (DB/Auth/Storage), Redux Toolkit, Tailwind CSS, Socket.IO

## 1. Executive Summary

Over the course of 6 working days, the BridgeWork home services platform was built from scratch — from initial project setup to a fully functional full-stack web application with 26 pages, 7 backend API modules, real-time messaging with image upload, and production deployment configuration. The project is now ready for production deployment on Render (backend) and Netlify (frontend).

## 2. Project Timeline

| Date | Day | Focus | Milestone |
| --- | --- | --- | --- |
| Feb 5 | Wed | Frontend | Project init + 50% UI/UX |
| Feb 6 | Thu | Frontend | Auth pages, dashboard, service detail |
| Feb 9 | Sun | Frontend | 80% UI/UX + branding + logo |
| Feb 11 | Tue | Frontend + Backend | 100% pages + backend deployment prep |
| Feb 12 | Wed | Backend | Full API integration + critical bug fixes |
| Feb 13 | Thu | Features + Deploy | Messaging, image upload, deploy fixes |

## 3. Deliverables Completed

### 3.1 Frontend — 26 Pages Built

| # | Page | Route | Status |
| --- | --- | --- | --- |
| 1 | Homepage | / | ✅ Complete |
| 2 | Services Listing | /services | ✅ Complete |
| 3 | Service Detail | /services/[id] | ✅ Complete |
| 4 | About | /about | ✅ Complete |
| 5 | Careers | /careers | ✅ Complete |
| 6 | Help | /help | ✅ Complete |
| 7 | Terms of Service | /terms | ✅ Complete |
| 8 | Privacy Policy | /privacy | ✅ Complete |
| 9 | Jiffy Terms | /jiffy-terms | ✅ Complete |
| 10 | Spending Account Terms | /spending-account-terms | ✅ Complete |
| 11 | Login | /login | ✅ Complete |
| 12 | Signup | /signup | ✅ Complete |
| 13 | Forgot Password | /forgot-password | ✅ Complete |
| 14 | Dashboard | /dashboard | ✅ Complete |
| 15 | Credits | /credits | ✅ Complete |
| 16 | Insurance Perks | /insurance | ✅ Complete |
| 17 | Schedule & Save | /schedule-save | ✅ Complete |
| 18 | Homeowner Protection | /homeowner-protection | ✅ Complete |
| 19 | Profile Edit | /profile/edit | ✅ Complete |
| 20 | Become a Pro | /become-pro | ✅ Complete |
| 21 | Pro Login | /pro-login | ✅ Complete |
| 22 | Pro Dashboard | /pro-dashboard | ✅ Complete |
| 23 | Pro Profile | /pro-profile/[id] | ✅ Complete |
| 24 | My Jobs | /my-jobs | ✅ Complete |
| 25 | Messages (Split Panel) | /messages | ✅ Complete |
| 26 | Messages (Standalone) | /messages/[bookingId] | ✅ Complete |

### 3.2 Backend — 7 API Modules

| # | Module | Endpoints | Description |
| --- | --- | --- | --- |
| 1 | Auth | /api/auth/* | Signup, login, profile management via Supabase Auth |
| 2 | Services | /api/services/* | Service categories, listings, detail |
| 3 | Bookings | /api/bookings/* | Create, view, manage service bookings |
| 4 | Messages | /api/messages/* | Conversations, send/receive, mark read, unread count |
| 5 | Pros | /api/pros/* | Pro registration, profile, job management |
| 6 | Reviews | /api/reviews/* | Service review submission and retrieval |
| 7 | Payments | /api/payments/* | Payment processing endpoints |

### 3.3 Key Features Implemented

| Feature | Description |
| --- | --- |
| Supabase Auth | Client-side login/signup with session management |
| Real-time Messaging | Socket.IO for live message delivery + typing indicators |
| Chat Image Upload | Camera button → file picker → Supabase Storage → chat attachment |
| Pro Acceptance Flow | Pro account creation, job alerts, job acceptance |
| Split-Panel Messages UI | Conversation list + chat panel in single view |
| Unread Badge System | Real-time unread count with auto-clear on view |
| Dynamic Service Pages | Auto-generated service detail pages from database |
| Database Seeding | 11 categories, 26 services, 3 promo codes |

### 3.4 Bug Fixes (11 Critical Issues Resolved)

| # | Bug | Resolution |
| --- | --- | --- |
| 1 | Supabase RLS infinite recursion | Fixed recursive policy on profiles table |
| 2 | Auth deadlock | Removed getSession() from inside onAuthStateChange |
| 3 | Backend RLS bypass | Switched all controllers to supabaseAdmin |
| 4 | Booking validation | service_id accepts any string, lat/lon optional |
| 5 | Service detail fallback | Fixed mock ID mismatch falling back to wrong service |
| 6 | Services route UUID | Removed UUID-only validation on GET /:id |
| 7 | Unread badge persistence | Badge now clears after user views messages |
| 8 | Chat auto-scroll | Scoped scroll to chat container (no page scroll) |
| 9 | Netlify SSR crash | Wrapped 3 pages with dynamic ssr:false |
| 10 | Broken images on Netlify | Fixed asset paths and remote image domains |
| 11 | CORS for production | Added Netlify URL to backend CORS origins |

## 4. Technical Architecture

┌─────────────────────────────────────────────────────┐
│                    FRONTEND                          │
│              Next.js 14 (App Router)                 │
│         Tailwind CSS + Redux Toolkit                 │
│              Deployed on Netlify                     │
└──────────────────────┬──────────────────────────────┘
                       │ HTTPS / WebSocket
┌──────────────────────▼──────────────────────────────┐
│                    BACKEND                           │
│           Node.js + Express + Socket.IO              │
│              Deployed on Render                      │
└──────────────────────┬──────────────────────────────┘
                       │
┌──────────────────────▼──────────────────────────────┐
│                   SUPABASE                           │
│    PostgreSQL DB │ Auth │ Storage (attachments)      │
└─────────────────────────────────────────────────────┘

## 5. Deployment Status

| Component | Platform | Status |
| --- | --- | --- |
| Frontend | Netlify | 🔄 Build fix applied, ready to redeploy |
| Backend | Render | 🔄 Configured, ready to deploy |
| Database | Supabase | ✅ Live (seeded with data) |
| Storage | Supabase | ✅ Bucket configured for image uploads |

## 6. Git Commit History

| Date | Hash | Description |
| --- | --- | --- |
| Feb 5 | cbcaf44 | Initial commit |
| Feb 5 | c22eae9 | 50% UI/UX design |
| Feb 5 | 575eebb | Add netlify.toml at repository root for deployment |
| Feb 5 | 4c586a8 | Fix: Allow frontend build without backend environment variables |
| Feb 9 | 45ce939 | Web 80% with logo branding |
| Feb 9 | d588d6c | Fix logo not appearing problem |
| Feb 9 | 2117781 | Fix broken image issue on Netlify |
| Feb 9 | 0dc54d2 | Change size logo |
| Feb 10 | 9920784 | Add automated specific service page based on parent |
| Feb 11 | c7732a2 | Finish added all the page |
| Feb 11 | 8705fd5 | Fix broken links and integrate sign up and login features |
| Feb 11 | 7f0b2f7 | Prepare backend for deployment |
| Feb 11 | a6271dd | Fix trust proxy and CORS for production deployment |
| Feb 12 | aa1a4a3 | Add Netlify production URL to CORS allowed origins |
| Feb 12 | cbbbb0b | Change URL Production name |
| Feb 12 | 0c6a733 | Fix AuthProvider to handle RLS errors gracefully |
| Feb 12 | 3201aa1 | Fix middleware blocked by RLS |
| Feb 12 | ca773ac | Add Edit Page |
| Feb 13 | c298340 | feat: Add image upload to chat + fix auto-scroll bug |
| Feb 13 | f948c27 | fix: Netlify build — wrap credits/insurance/schedule-save with dynamic ssr:false |

Total Commits: 20

## 7. Screenshots / Proof of Work

Note: Attach the following screenshots as proof of completed work. Place screenshot files in the docs/screenshots/ folder and reference them below.

### Suggested Screenshots to Capture

| # | Screenshot | Description |
| --- | --- | --- |
| 1 | homepage.png | Homepage with hero banner, service categories |
| 2 | services-listing.png | Services listing page with all 26 services |
| 3 | service-detail.png | Individual service detail page |
| 4 | login-page.png | Login page with Supabase auth |
| 5 | signup-page.png | Signup page |
| 6 | dashboard.png | User dashboard after login |
| 7 | messages-split-panel.png | Messages page with conversation list + chat panel |
| 8 | chat-image-upload.png | Chat with image preview before sending |
| 9 | chat-image-sent.png | Chat bubble with image attachment rendered |
| 10 | pro-dashboard.png | Pro dashboard with job alerts |
| 11 | my-jobs.png | My Jobs page |
| 12 | profile-edit.png | Profile edit form |
| 13 | credits-page.png | Credits page with promo code input |
| 14 | schedule-save.png | Schedule & Save page with service cards |
| 15 | netlify-deploy.png | Netlify deployment dashboard showing successful build |
| 16 | render-deploy.png | Render deployment dashboard showing backend running |
| 17 | supabase-dashboard.png | Supabase dashboard showing tables and data |

To attach: place images in docs/screenshots/ and update references:

![Homepage](./screenshots/homepage.png)
![Messages](./screenshots/messages-split-panel.png)

## 8. Remaining Tasks

| # | Task | Priority | Status |
| --- | --- | --- | --- |
| 1 | Push final code to GitHub | High | 🔄 In Progress |
| 2 | Deploy backend to Render | High | ⏳ Pending |
| 3 | Deploy frontend to Netlify | High | ⏳ Pending |
| 4 | Create Supabase Storage bucket in production | High | ⏳ Pending |
| 5 | Production smoke test (full E2E) | High | ⏳ Pending |

## 9. Metrics

| Metric | Value |
| --- | --- |
| Total Development Days | 6 days |
| Frontend Pages | 26 |
| Backend API Modules | 7 |
| Git Commits | 20 |
| Bugs Fixed | 11 |
| Features Implemented | 8 major features |
| Tech Stack Components | 6 (Next.js, Express, Supabase, Redux, Tailwind, Socket.IO) |

Report generated: February 13, 2026 Project: BridgeWork — Home Services Platform